Table of Contents

# Chapter 5 — Managing the Test Activities

## Chapter Overview

## 🎓 Exam Weighting

- Approximately 8-9 questions out of 40 (20-22.5% of the exam)

- K-levels: K1, K2, and K3 (apply) for risk management and defect reports

## 🎯 Learning Objectives

| LO | Section | Description | K-Level |
| --- | --- | --- | --- |
| FL-5.1.1 | 5.1 | Exemplify the purpose and content of a test plan | K2 |
| FL-5.1.2 | 5.1 | Recognize how a tester adds value to iteration and release planning | K1 |
| FL-5.1.3 | 5.1 | Compare entry criteria and exit criteria | K2 |
| FL-5.1.4 | 5.1 | Recall estimation techniques | K1 |
| FL-5.1.5 | 5.1 | Know how to apply test case prioritization | K3 |
| FL-5.1.6 | 5.1 | Recall the concepts of the test pyramid | K1 |
| FL-5.1.7 | 5.1 | Summarize the testing quadrants and their relationships with test levels and test types | K2 |
| FL-5.2.1 | 5.2 | Identify the level of risk using likelihood and impact | K2 |
| FL-5.2.2 | 5.2 | Distinguish between project risks and product risks | K2 |
| FL-5.2.3 | 5.2 | Explain how product risk analysis may influence testing | K2 |
| FL-5.2.4 | 5.2 | Explain how product risk analysis may influence the thoroughness and scope of testing | K2 |
| FL-5.3.1 | 5.3 | Recall metrics used for testing | K1 |
| FL-5.3.2 | 5.3 | Summarize the purposes, content, and audiences for test reports | K2 |
| FL-5.3.3 | 5.3 | Exemplify how to communicate the status of testing | K2 |
| FL-5.4.1 | 5.4 | Summarize how configuration management supports testing | K2 |
| FL-5.5.1 | 5.5 | Prepare a defect report | K3 |

## ⭐ Chapter Map

- lessons.md — Full instructional content covering sections 5.1 through 5.5

- worked_examples.md — Step-by-step examples for risk analysis and defect reports

- exam_traps.md — Common mistakes and ISTQB-favorite distinctions

- practice_questions.md — 18+ original ISTQB-style questions with answer rationales

## Lessons

## 🗓️ 5.1 Test Planning

### 🗓️ Purpose and Content of a Test Plan (FL-5.1.1, K2)

A test plan is the document that describes the scope, approach, resources, schedule, and activities for testing. It serves as the main communication vehicle for the testing effort.

Purpose: - Documents the test objectives and how they will be achieved - Defines the scope — what will and will not be tested - Communicates the approach, resources needed, and schedule - Identifies risks and mitigation strategies - Defines entry criteria (when to start) and exit criteria (when to stop) - Serves as a baseline for test monitoring and control

Typical content of a test plan: - Test objectives and scope - Test strategy/approach (which techniques, levels, types) - Entry and exit criteria - Test schedule and milestones - Resource requirements (people, environments, tools, budget) - Risk assessment and contingency plans - Test deliverables (what testware will be produced) - Metrics to be collected - Configuration management approach - Communication plan (reporting frequency, audience)

Context matters: In sequential models, the test plan is often a single detailed document created early. In Agile, test planning is lighter and continuous — the test strategy may be captured in a brief team agreement, with details emerging per iteration/sprint.

### 🗓️ Tester’s Contribution to Planning (FL-5.1.2, K1)

Testers add value during iteration and release planning by:

- Estimating testing effort for user stories/features

- Identifying test dependencies (environments, data, third-party services)

- Identifying which stories require the most test effort (complex logic, risky areas)

- Raising testability concerns early (e.g., “this story has no clear acceptance criteria”)

- Contributing to Definition of Ready (DoR) — ensuring stories are testable before entering a sprint

- Contributing to Definition of Done (DoD) — ensuring adequate testing is included in “done”

- Proposing which regression tests need to run for the release

### ✅ Entry Criteria and Exit Criteria (FL-5.1.3, K2)

Entry criteria (Definition of Ready for testing): Conditions that must be met BEFORE a test activity can begin: - Test environment is set up and accessible - Required test tools are installed and configured - Test data is available - The test basis (requirements, user stories) is available and reviewed - Code is deployed and ready for testing - Previous test level is complete (e.g., component testing done before integration testing starts)

Exit criteria (Definition of Done for testing): Conditions that must be met to consider a test activity COMPLETE: - Planned tests have been executed - A defined level of coverage has been achieved (e.g., 90% requirement coverage) - Defect density is below a threshold - No open critical or high-severity defects - All planned test completion deliverables are produced (reports, archived testware) - Risk acceptance has been agreed by stakeholders

In Agile, these translate directly to DoR (entry) and DoD (exit) for user stories and sprints.

### 🎯 Estimation Techniques (FL-5.1.4, K1)

Common approaches to estimating testing effort:

Metrics-based (historical data): - Use data from previous similar projects - Example: “In past releases, testing took 40% of development effort” - Requires an organization with mature metrics collection

Expert-based: - Rely on the knowledge and experience of testers and test managers - Techniques include: Planning Poker, Wideband Delphi, three-point estimation - Useful when no historical data exists

Planning Poker (Agile): - Each team member independently selects a complexity estimate (story points) - Cards are revealed simultaneously - Large differences trigger discussion - Consensus is reached through iterative rounds

Wideband Delphi: - Experts provide independent estimates - Estimates are shared anonymously - Discussion rounds converge toward consensus - Reduces bias from dominant voices

### 🔷 Test Case Prioritization (FL-5.1.5, K3)

When time or resources are limited, not all tests can be executed. Prioritization decides which tests run first.

Prioritization strategies:

Risk-based prioritization: - Tests covering higher-risk features run first - Risk = likelihood of failure x impact of failure - Ensures the most critical areas are always tested, even if time runs out

Coverage-based prioritization: - Tests that cover the most untested requirements/code run first - Maximizes coverage per test executed

Requirements-based prioritization: - Tests for the most important business requirements run first - Importance defined by stakeholders

Factors influencing priority: - Severity of potential failures - Likelihood of defects (based on complexity, change frequency, developer experience) - Business criticality of the feature - Visibility to end users - Regulatory requirements - Dependencies (some tests must run before others)

### 🔷 The Test Pyramid (FL-5.1.6, K1)

The test pyramid is a model recommending the distribution of test effort across levels:

/\
       /  \        Few: UI/E2E tests (slow, expensive, fragile)
      /    \
     /------\
    /        \     Some: Integration/API tests (moderate speed)
   /          \
  /------------\
 /              \   Many: Unit/component tests (fast, cheap, stable)
/________________\

Key principles: - Base (unit/component tests): Should be the largest group. They are fast, cheap to run, easy to maintain, and provide quick feedback. - Middle (integration/service tests): Moderate number. Test component interactions and APIs. - Top (UI/end-to-end tests): Should be the smallest group. They are slow, expensive, brittle, and hard to maintain.

Why this shape? - Lower-level tests catch more defects per dollar spent - Lower-level tests run faster (seconds vs minutes) - Lower-level tests are more stable (less affected by UI changes) - Higher-level tests provide confidence but at higher cost - A well-shaped pyramid means fast feedback with high confidence

Anti-pattern: “Ice cream cone” — too many slow UI tests, too few fast unit tests. Results in slow feedback and high maintenance cost.

### 🔷 Testing Quadrants (FL-5.1.7, K2)

The testing quadrants model (Brian Marick) categorizes tests along two dimensions:

Dimension 1: Business-facing vs Technology-facing Dimension 2: Supporting the team (guiding development) vs Critiquing the product (evaluating)

Business-facing
                      |
    Q2: Automated &   |   Q3: Manual
    Manual            |
    Functional tests, |   Exploratory testing,
    examples, story   |   usability testing,
    tests, prototypes |   UAT, alpha/beta
    [Support team]    |   [Critique product]
                      |
 -----[Support]-------+--------[Critique]-----
                      |
    Q1: Automated     |   Q4: Automated
    Unit tests,       |   Performance tests,
    component tests,  |   security tests,
    integration tests |   "-ility" tests
    [Support team]    |   [Critique product]
                      |
                Technology-facing

Q1 (Technology-facing, support team): Unit tests, component tests — fast automated tests that guide development. TDD lives here.

Q2 (Business-facing, support team): Functional tests, examples, story tests — verify that features work as the business expects. ATDD lives here.

Q3 (Business-facing, critique product): Exploratory testing, usability testing, UAT — evaluate whether the product actually satisfies users. Often manual.

Q4 (Technology-facing, critique product): Performance, security, reliability testing — evaluate non-functional quality characteristics. Often tool-intensive.

Key exam point: All four quadrants are needed for comprehensive testing. No single quadrant is sufficient.

## ⚠️ 5.2 Risk Management

### ⚠️ Risk Definition (FL-5.2.1, K2)

A risk is a factor that could result in future negative consequences. Every risk has two components:

- Likelihood: The probability that the negative event will occur (how likely?)

- Impact: The severity of consequences if the event does occur (how bad?)

Risk level = Likelihood x Impact

Risks with high likelihood AND high impact demand the most attention.

|  | High Impact | Low Impact |
| --- | --- | --- |
| High Likelihood | Critical risk — highest priority | Moderate risk |
| Low Likelihood | Moderate risk | Low risk — lowest priority |

### ⚠️ Project Risks vs Product Risks (FL-5.2.2, K2)

Project risks affect the project’s ability to achieve its objectives: - Staff shortages or skill gaps - Tool or environment unavailability - Budget overruns or timeline slippage - Late delivery of test basis (requirements not ready) - Vendor/supplier failures - Organizational issues (restructuring, political conflicts) - Communication breakdowns between teams - Unclear or changing requirements (from a project management perspective)

Product risks relate to the quality of the product itself: - A feature may not work correctly (functional defect) - Performance may degrade under load - Security vulnerabilities may exist - Usability issues may frustrate users - Data integrity may be compromised - Reliability may be insufficient - Migration may lose data

Key distinction: Project risks threaten the project SCHEDULE/BUDGET/SCOPE. Product risks threaten the QUALITY of the delivered system.

### 🔬 Product Risk Analysis (FL-5.2.3, K2)

Product risk analysis involves:

- Risk identification: Brainstorm potential quality risks (what could go wrong with the product?)

- Risk assessment: For each risk, estimate likelihood and impact to determine the risk level

- Risk mitigation: Define actions to reduce either the likelihood or the impact

How product risk analysis influences testing: - Higher-risk areas receive more thorough testing (more test cases, more techniques, earlier testing) - Lower-risk areas receive less testing (basic coverage, possibly automated regression only) - Risk levels guide test prioritization — high-risk features are tested first - Risk levels influence test level selection — critical risks may need testing at multiple levels - Risk levels determine test technique selection — high-risk complex logic may warrant decision table testing + BVA + state transition combined

### ⚠️ Product Risk Control / Risk-Based Testing (FL-5.2.4, K2)

Risk-based testing uses product risk analysis results to: - Plan testing: Allocate effort proportionally to risk level - Design tests: Apply more rigorous techniques to higher-risk areas - Prioritize execution: Test high-risk features first (so that if time runs out, the most critical areas have been tested) - Report results: Communicate residual risk (what was not tested or inadequately tested)

Risk control actions: - Mitigation (preventive): Reduce likelihood by adding more testing, using better techniques, or involving more experienced testers - Contingency (reactive): Have a plan for if the risk materializes (e.g., hot-fix process, rollback procedure) - Transfer: Move the risk to another party (e.g., insurance, outsourcing) - Acceptance: Acknowledge the risk and choose not to mitigate it (documented decision by stakeholders)

## ⭐ 5.3 Test Monitoring, Test Control, and Test Completion

### 📊 Metrics Used in Testing (FL-5.3.1, K1)

Common test metrics:

Progress metrics: - Number of test cases planned/executed/passed/failed/blocked - Percentage of requirements covered by tests - Test execution rate (tests completed per day/sprint)

Defect metrics: - Number of defects found (by severity, priority, module) - Defect detection rate (defects per test hour) - Defect fix rate (how fast are defects being resolved?) - Defect rejection rate (false positives)

Coverage metrics: - Requirement coverage percentage - Code coverage (statement, branch) percentage - Risk coverage (percentage of identified risks addressed by tests)

Completion metrics: - Defect trends (are new defects decreasing over time?) - Open vs closed defect curve - Pass rate trend

### 📝 Test Reports (FL-5.3.2, K2)

Test progress report (interim): - Produced during test execution - Reports current status against the plan - Audience: test team, project manager, development team - Content: tests executed/remaining, defects found/open, risks, blockers, schedule adherence

Test completion report (final/summary): - Produced at the end of a test level or project - Summarizes what was tested, results, quality assessment, and lessons learned - Audience: stakeholders, management, potentially customers - Content: summary of activities, deviations from plan, coverage achieved, outstanding defects, residual risks, assessment of quality, recommendations (ship/no-ship)

### 🔷 Communicating Test Status (FL-5.3.3, K2)

Effective communication of test status: - Tailor the message to the audience (executives want a high-level summary; developers want technical detail) - Use dashboards and visualizations for quick comprehension - Report both good news (coverage achieved, defect trends improving) and bad news (blockers, high-severity defects open) - Be objective — let data speak rather than opinions - Highlight risks and decisions needed from stakeholders - Report on entry/exit criteria status (which are met, which are not)

## ⚙️ 5.4 Configuration Management (FL-5.4.1, K2)

Configuration management (CM) ensures that all work products (including testware) are uniquely identified, version-controlled, tracked, and protected from unauthorized changes.

How CM supports testing: - Traceability: Links test cases to specific versions of requirements and code - Reproducibility: A defect can be reproduced because the exact version of code, test data, and environment configuration is recorded - Consistency: All team members work with the correct version of testware - Rollback capability: If a build introduces failures, the previous good version can be restored - Audit trail: Changes to testware are logged (who changed what, when, why)

Elements under CM: - Source code (versioned in Git, SVN, etc.) - Test cases, test scripts, test data - Test plans and test reports - Environment configurations - Build artifacts - Requirement documents

## 🐞 5.5 Defect Management (FL-5.5.1, K3)

### 🐞 The Defect Report

A defect report documents a failure or anomaly found during testing. It serves multiple purposes: - Communicates the problem to developers for fixing - Provides evidence for quality assessment - Enables tracking of defect lifecycle - Supports post-project analysis and process improvement

### 🐞 Content of a Defect Report

A complete defect report typically includes:

| Field | Description |
| --- | --- |
| Unique identifier | Auto-generated ID (e.g., BUG-1234) |
| Title/summary | Brief, descriptive one-line summary of the defect |
| Date/time reported | When the defect was found |
| Reporter | Who found the defect |
| Status | Current state in the workflow (New, Open, In Progress, Fixed, Closed, etc.) |
| Severity | Technical impact (Critical, High, Medium, Low) |
| Priority | Business urgency for fixing (High, Medium, Low) |
| Environment | Where the defect was observed (OS, browser, build version, test environment) |
| Component/module | Which part of the system is affected |
| Steps to reproduce | Numbered sequence of actions to trigger the failure |
| Expected result | What should have happened |
| Actual result | What actually happened |
| Attachments | Screenshots, logs, videos, test data |
| Version/build | Which software version exhibited the defect |
| Assigned to | Developer or team responsible for investigation |
| Related test case | Link to the test case that found it |

### 🐞 Defect Workflow

A typical defect lifecycle:

New -> Open -> In Progress -> Fixed -> Ready for Retest -> Closed
                    |                         |
                    v                         v
                Rejected/Duplicate      Reopened (fix failed)

- New: Just reported, not yet triaged

- Open: Accepted as a valid defect, awaiting assignment

- In Progress: Developer is investigating/fixing

- Fixed: Developer believes the fix is complete

- Ready for Retest: Deployed to test environment for confirmation testing

- Closed: Confirmation testing passed; defect is resolved

- Reopened: Confirmation testing failed; the fix did not work

- Rejected: Not a valid defect (expected behavior, cannot reproduce, duplicate)

### 🔷 Severity vs Priority

These are distinct and do not always align:

| Severity | Priority | Example |
| --- | --- | --- |
| High | High | Payment processing crashes (critical business impact, must fix now) |
| High | Low | Crash in a feature used by 2 internal users (severe but not business-urgent) |
| Low | High | Company logo is wrong on homepage (cosmetic but highly visible — CEO wants it fixed today) |
| Low | Low | Minor typo in an admin screen (cosmetic, rarely seen) |

- Severity = how bad is the technical impact? (Set by testers)

- Priority = how urgently does the business need it fixed? (Set by management/product owner)

## ⭐ Cross-References

- Test planning connects to Chapter 1.4 (test process and activities)

- Risk-based testing connects to Chapter 4 (choosing which techniques to apply)

- Entry/exit criteria connect to Chapter 2 (shift-left, DoR/DoD in Agile)

- Metrics connect to Chapter 3 (review metrics in inspections)

- Configuration management supports traceability (Chapter 1.4)

- Defect management connects to Chapter 1.2 (error-defect-failure chain)

## Exam Traps

## 🪤 Trap 1: Project Risk vs Product Risk

This is a favorite ISTQB distinction:

- Project risk = threatens the project (schedule, budget, resources, scope)

- Product risk = threatens the quality of the product (functional defects, performance, security)

Trap question pattern: A scenario describes “the test environment will not be ready on time.” Is this a project risk or product risk? Answer: Project risk (it affects the schedule/ability to test, not the product quality itself).

Another scenario: “The payment module may have security vulnerabilities.” Answer: Product risk (it directly threatens product quality).

## 🪤 Trap 2: Entry Criteria vs Exit Criteria

- Entry criteria = preconditions to START testing (test environment ready, test basis available, code deployed)

- Exit criteria = conditions to STOP testing (coverage achieved, no critical defects open, report produced)

Trap: In Agile, entry criteria map to Definition of Ready (DoR) and exit criteria map to Definition of Done (DoD). The exam may use either terminology.

Common mistake: Confusing “test plan approved” (entry criterion — needed before you start) with “test summary report produced” (exit criterion — needed when you finish).

## 🪤 Trap 3: Severity vs Priority

|  | Severity | Priority |
| --- | --- | --- |
| Defined by | Testers (technical assessment) | Management/business (business urgency) |
| Measures | Technical impact of the defect | How urgently it needs to be fixed |
| Can differ? | Yes — a critical crash in a rarely-used admin feature may be high severity but low priority |  |

Trap: The exam may describe a cosmetic defect on the company’s homepage that the CEO wants fixed immediately. Severity = Low (cosmetic). Priority = High (CEO demand). These are NOT the same.

## 🪤 Trap 4: Risk Level Calculation

Risk level = Likelihood x Impact

Trap: The exam may give you a table of risks with likelihood and impact scores and ask you to identify the highest-risk item. Simply multiply L x I and pick the highest.

Do not confuse: “Most likely” is not the same as “highest risk.” A very likely event with negligible impact has lower risk than an unlikely event with catastrophic impact.

## 🪤 Trap 5: Test Pyramid — Direction Matters

- Base (bottom): MANY fast, cheap unit/component tests

- Top: FEW slow, expensive UI/E2E tests

Trap: An “inverted pyramid” or “ice cream cone” (many UI tests, few unit tests) is described as an ANTI-PATTERN, not a recommended approach.

Trap: The test pyramid does NOT say UI testing is unnecessary — it says there should be FEWER of them relative to lower-level tests.

## 🪤 Trap 6: Testing Quadrants — All Four Are Needed

No single quadrant is sufficient: - Q1 (technology-facing, support) — guides development - Q2 (business-facing, support) — validates features - Q3 (business-facing, critique) — evaluates user experience - Q4 (technology-facing, critique) — evaluates quality attributes

Trap: A question asking “which quadrant includes performance testing?” Answer: Q4 (technology-facing, critique product).

Trap: A question asking “which quadrant includes exploratory testing?” Answer: Q3 (business-facing, critique product).

## 🪤 Trap 7: Metrics Are for Information, Not Punishment

The ISTQB perspective: metrics should provide objective information for decision-making. They should NOT be used to judge individual performance (e.g., “this developer has the most bugs — they must be fired”).

Trap: If a question asks about the purpose of defect metrics, the correct answer involves informing decisions and improving processes — not evaluating or punishing individuals.

## 🪤 Trap 8: Test Reports — Audience Matters

| Report Type | Audience | Content Focus |
| --- | --- | --- |
| Progress report (interim) | Team, project manager | Current status, blockers, risks |
| Completion report (summary) | Stakeholders, management | Overall assessment, residual risk, ship/no-ship recommendation |

Trap: A question about what information should be in a test report for executives — they want high-level summary, risk assessment, and recommendations. They do NOT want detailed test case logs or step-by-step execution data.

## 🪤 Trap 9: Configuration Management — What It Covers

CM covers ALL work products, including testware: - Source code - Test cases, test scripts, test data - Test plans and reports - Environment configurations - Requirements documents

Trap: The exam may ask “Why is CM important for testing?” Correct answers include: reproducibility of defects, traceability to specific versions, ensuring all testers use the correct version of testware, and ability to roll back if needed.

## 🪤 Trap 10: Defect Report — Must Include Expected AND Actual Result

A defect report without both expected and actual results is INCOMPLETE: - Expected result — what SHOULD have happened (based on requirements) - Actual result — what DID happen (the observed failure)

Trap: The exam may present defect reports with missing fields and ask which is most critical. The steps to reproduce, expected result, and actual result are the most essential fields (after the identifier and title).

## 🪤 Trap 11: Estimation — Expert vs Metrics-Based

- Expert-based (Planning Poker, Wideband Delphi) = relies on human judgment

- Metrics-based = relies on historical data from past projects

Trap: Planning Poker is expert-based even though it uses numbers/cards — the numbers represent expert judgment, not measured data.

## 🪤 Trap 12: Risk-Based Testing Does Not Mean Testing Only High-Risk Areas

Risk-based testing means PROPORTIONAL effort: - High-risk areas: extensive testing (many techniques, early execution) - Medium-risk areas: standard testing - Low-risk areas: basic testing (not NO testing)

Trap: Any answer suggesting low-risk areas are skipped entirely is typically wrong. They receive LESS testing, not zero testing (unless explicitly accepted by stakeholders as residual risk).

## 🪤 Trap 13: The Test Plan Is a Living Document

In Agile contexts, the test plan is NOT a one-time document created at the start: - It evolves as the project progresses - In Agile, test planning happens each sprint/iteration - The plan is updated based on new information, risks, and retrospective outcomes

Trap: Any answer implying the test plan is fixed and unchangeable once written is wrong.

## Practice Questions

18 original ISTQB-style questions covering Chapter 5 learning objectives.

## ❓ Questions

### 🔷 Q1 (FL-5.1.1, K2)

Which of the following is NOT typically included in a test plan?

A. Test objectives and scope B. Detailed source code of the system under test C. Entry and exit criteria D. Resource requirements and schedule

### 🔷 Q2 (FL-5.1.2, K1)

How does a tester add value during iteration planning in Agile?

A. By writing all the production code B. By estimating test effort, identifying test dependencies, and raising testability concerns C. By approving the final product release D. By replacing the product owner in prioritizing features

### 🔷 Q3 (FL-5.1.3, K2)

Which of the following is an example of an EXIT criterion for system testing?

A. The test environment is set up and accessible B. All test cases have been reviewed and approved C. All critical and high-severity defects have been resolved or deferred with stakeholder approval D. Requirements documents are available for review

### 🔷 Q4 (FL-5.1.3, K2)

In Agile terminology, the Definition of Ready (DoR) corresponds to which concept in traditional testing?

A. Exit criteria B. Entry criteria C. Test completion report D. Defect priority

### 🔷 Q5 (FL-5.1.4, K1)

A Scrum team uses Planning Poker to estimate the testing effort for user stories. This is an example of which type of estimation technique?

A. Metrics-based estimation B. Expert-based estimation C. Statistical estimation D. Code-based estimation

### 🔷 Q6 (FL-5.1.5, K3)

A test team has 100 test cases but can only execute 60 due to time constraints. They decide to run all tests covering the payment module first (highest business risk), then authentication tests, and finally UI tests.

Which prioritization approach are they using?

A. Random prioritization B. Alphabetical prioritization C. Risk-based prioritization D. Code-coverage-based prioritization

### 🔷 Q7 (FL-5.1.6, K1)

According to the test pyramid model, which layer should contain the MOST tests?

A. UI/end-to-end tests B. Integration/API tests C. Unit/component tests D. Acceptance tests

### 🔷 Q8 (FL-5.1.7, K2)

In the testing quadrants model, which quadrant contains performance testing and security testing?

A. Q1 (technology-facing, supporting the team) B. Q2 (business-facing, supporting the team) C. Q3 (business-facing, critiquing the product) D. Q4 (technology-facing, critiquing the product)

### 🔷 Q9 (FL-5.2.1, K2)

A product risk has been assessed with a likelihood of 4 (out of 5) and an impact of 2 (out of 5). Another risk has likelihood 2 and impact 5. Which risk has the higher risk level?

A. The first risk (likelihood 4, impact 2) because it is more likely to occur B. The second risk (likelihood 2, impact 5) because its risk level (10) equals the first (8) C. Both risks have the same risk level D. The second risk (likelihood 2, impact 5) because 10 > 8

### 🔷 Q10 (FL-5.2.2, K2)

Which of the following is a PROJECT risk (not a product risk)?

A. The search feature may return incorrect results B. The application may crash under heavy load C. Key testers may leave the company during the test phase, causing delays D. Security vulnerabilities may allow unauthorized data access

### 🔷 Q11 (FL-5.2.2, K2)

Which of the following is a PRODUCT risk?

A. The development team may not finish coding on time B. The test tools may not be compatible with the new platform C. The sorting algorithm may produce incorrect results for large datasets D. The project budget may be cut by management

### 🔷 Q12 (FL-5.2.3, K2)

How does product risk analysis influence testing?

A. It eliminates the need for test planning B. It determines that only high-risk features need to be tested C. Higher-risk areas receive more thorough testing with more rigorous techniques, and are tested earlier D. It replaces the need for a test strategy

### 🔷 Q13 (FL-5.3.1, K1)

Which of the following is a commonly used test metric?

A. Developer salary B. Number of defects found per severity level C. Office temperature during testing D. Number of meetings attended by the test manager

### 🔷 Q14 (FL-5.3.2, K2)

A test completion report at the end of system testing should include which of the following?

A. Only the list of test cases that passed B. A summary of testing activities, assessment of quality, residual risks, and a recommendation on release readiness C. The complete source code of the application D. Only the number of defects found

### 🔷 Q15 (FL-5.4.1, K2)

How does configuration management support testing?

A. It eliminates the need for regression testing B. It ensures testware is version-controlled so that defects can be reproduced against specific versions and all team members use the correct version of test artifacts C. It automatically fixes defects in the code D. It replaces the need for a test environment

### 🔷 Q16 (FL-5.5.1, K3)

A tester finds that clicking “Submit Order” with an empty shopping cart causes a blank white page. Which of the following is the BEST title for the defect report?

A. “Bug found” B. “Submit Order button displays blank page when cart is empty instead of showing an error message” C. “The system is broken” D. “Cart issue”

### 🔷 Q17 (FL-5.5.1, K3)

In a defect report, what is the difference between severity and priority?

A. They are the same thing with different names B. Severity measures the technical impact of the defect; priority measures the business urgency of fixing it C. Severity is set by developers; priority is set by testers D. Severity only applies to critical defects; priority applies to all defects

### 🔷 Q18 (FL-5.5.1, K3)

A defect report states: “The login does not work.” Which essential information is MISSING that would make this report more useful?

A. The reporter’s favorite color B. Steps to reproduce, expected result, and actual result (what credentials were used, what happened, what should have happened) C. The developer’s name D. The project budget

## ✔️ Answers and Rationales

### ✔️ Q1 — Answer: B

- B is correct. Source code is the test object, not content of the test plan. The test plan describes the testing approach.

- A is wrong: Test objectives and scope ARE in the plan.

- C is wrong: Entry/exit criteria ARE in the plan.

- D is wrong: Resources and schedule ARE in the plan.

### ✔️ Q2 — Answer: B

- B is correct. Testers contribute by estimating test effort, identifying dependencies, and raising testability issues.

- A is wrong: Testers do not write production code.

- C is wrong: Release approval is a management/stakeholder decision.

- D is wrong: Testers do not replace the product owner.

### ✔️ Q3 — Answer: C

- C is correct. “All critical/high defects resolved” is a condition for declaring testing COMPLETE (exit criterion).

- A is wrong: Environment availability is an entry criterion.

- B is wrong: Test case approval is an entry criterion.

- D is wrong: Requirements availability is an entry criterion.

### ✔️ Q4 — Answer: B

- B is correct. DoR defines what must be ready before work (testing) begins — this is the same concept as entry criteria.

- A is wrong: Exit criteria correspond to Definition of Done (DoD).

- C, D are unrelated.

### ✔️ Q5 — Answer: B

- B is correct. Planning Poker relies on expert judgment from team members, making it an expert-based technique.

- A is wrong: Metrics-based uses historical data, not team votes.

- C, D are not recognized ISTQB estimation categories.

### ✔️ Q6 — Answer: C

- C is correct. Executing highest-business-risk tests first is risk-based prioritization.

- A is wrong: Not random.

- B is wrong: Not alphabetical.

- D is wrong: Not based on code coverage metrics.

### ✔️ Q7 — Answer: C

- C is correct. The test pyramid places the most tests at the base (unit/component tests) because they are fast, cheap, and provide rapid feedback.

- A is wrong: UI tests should be fewest (top of pyramid).

- B is wrong: Integration tests are in the middle layer.

- D is wrong: Acceptance tests are at or near the top.

### ✔️ Q8 — Answer: D

- D is correct. Q4 is technology-facing (non-functional/technical quality) and critiquing the product (evaluating, not guiding development). Performance and security testing fit here.

- A is wrong: Q1 is unit tests and TDD.

- B is wrong: Q2 is functional/story tests.

- C is wrong: Q3 is exploratory and usability testing.

### ✔️ Q9 — Answer: D

- D is correct. Risk 1: 4 x 2 = 8. Risk 2: 2 x 5 = 10. Risk 2 has the higher risk level (10 > 8).

- A is wrong: Higher likelihood alone does not mean higher risk.

- B is wrong: The values are 8 and 10, not equal.

- C is wrong: They are not the same (8 vs 10).

### ✔️ Q10 — Answer: C

- C is correct. Staff leaving is a project risk (threatens the project timeline/resources).

- A is wrong: Incorrect results = product quality risk.

- B is wrong: Crashing under load = product quality risk.

- D is wrong: Security vulnerabilities = product quality risk.

### ✔️ Q11 — Answer: C

- C is correct. An algorithm producing incorrect results is a quality defect in the product (product risk).

- A is wrong: Coding delays = project risk.

- B is wrong: Tool incompatibility = project risk.

- D is wrong: Budget cuts = project risk.

### ✔️ Q12 — Answer: C

- C is correct. Risk analysis directs more testing effort and rigor to higher-risk areas and ensures they are tested earlier.

- A is wrong: Risk analysis supports planning; it does not eliminate it.

- B is wrong: All areas should be tested; risk determines the depth.

- D is wrong: Risk analysis informs strategy; it does not replace it.

### ✔️ Q13 — Answer: B

- B is correct. Defects found per severity is a standard defect metric used in testing.

- A, C, D are not test metrics.

### ✔️ Q14 — Answer: B

- B is correct. A completion report summarizes activities, quality assessment, residual risks, and release recommendations.

- A is wrong: Only showing passes gives an incomplete and misleading picture.

- C is wrong: Source code is not part of test reports.

- D is wrong: Just a defect count lacks context and assessment.

### ✔️ Q15 — Answer: B

- B is correct. CM ensures version control of testware, enabling reproducibility and consistency.

- A is wrong: CM does not eliminate regression testing.

- C is wrong: CM does not fix defects.

- D is wrong: CM does not replace test environments.

### ✔️ Q16 — Answer: B

- B is correct. A good defect title is specific, descriptive, and communicates the problem clearly in one line.

- A is wrong: “Bug found” is too vague.

- C is wrong: “The system is broken” is vague and emotional.

- D is wrong: “Cart issue” lacks specifics about the behavior.

### ✔️ Q17 — Answer: B

- B is correct. Severity = technical impact (how bad is it technically). Priority = business urgency (how soon must it be fixed).

- A is wrong: They measure different things and can differ (high severity, low priority is possible).

- C is wrong: Severity is typically assessed by testers; priority by management.

- D is wrong: Both apply to all defects, not just critical ones.

### ✔️ Q18 — Answer: B

- B is correct. The report lacks steps to reproduce, what was expected, and what actually happened — the most critical information for a developer to investigate.

- A, C, D are irrelevant to defect reporting.

## Worked Examples

Step-by-step examples for risk analysis, test prioritization, and defect reports.

## 💡 PRODUCT RISK ANALYSIS — Worked Examples

### 💡 Example RA-1: E-Commerce Payment Module

Context: A team is about to begin system testing for a new payment processing module. They conduct a product risk analysis session.

Step 1: Identify product risks.

| ID | Risk Description | Component |
| --- | --- | --- |
| R1 | Payment amount calculated incorrectly | Pricing engine |
| R2 | Credit card data exposed in transit | Payment gateway integration |
| R3 | Transaction fails silently (no error to user) | Error handling |
| R4 | Performance degrades under peak load (Black Friday) | Payment service |
| R5 | Refund processed for wrong amount | Refund module |
| R6 | Minor UI alignment issue on payment form | Payment UI |

Step 2: Assess likelihood and impact (scale 1-5).

| ID | Likelihood (1-5) | Impact (1-5) | Risk Level (L x I) | Rating |
| --- | --- | --- | --- | --- |
| R1 | 3 | 5 | 15 | High |
| R2 | 2 | 5 | 10 | High |
| R3 | 4 | 4 | 16 | High |
| R4 | 3 | 4 | 12 | High |
| R5 | 3 | 4 | 12 | High |
| R6 | 4 | 1 | 4 | Low |

Step 3: Determine testing response.

| Risk Level | Testing Response |
| --- | --- |
| High (R1, R2, R3, R4, R5) | Extensive testing — multiple techniques, early execution, experienced testers |
| Low (R6) | Basic visual check, low priority |

Step 4: Plan specific test actions.

| Risk | Testing Action |
| --- | --- |
| R1 | EP + BVA on all pricing rules; decision table for discount combinations; reviewed by senior tester |
| R2 | Security testing: verify TLS, check no card data in logs, penetration test on gateway |
| R3 | Error guessing for all failure modes; test with gateway simulator returning various error codes |
| R4 | Performance testing with 2x expected peak load; stress testing to identify breaking point |
| R5 | EP + BVA on refund calculations; state transition testing for order-refund lifecycle |
| R6 | Checklist-based visual review at end of testing |

### 💡 Example RA-2: User Registration Feature

Risks identified:

| ID | Risk | Likelihood | Impact | Level |
| --- | --- | --- | --- | --- |
| R1 | Duplicate accounts created for same email | 3 | 4 | 12 (High) |
| R2 | Password stored in plain text | 1 | 5 | 5 (Medium) |
| R3 | Validation bypass allows SQL injection in name field | 2 | 5 | 10 (High) |
| R4 | Confirmation email not sent | 3 | 3 | 9 (Medium) |
| R5 | Username allows special characters causing display issues | 3 | 2 | 6 (Medium) |

Testing priorities based on risk:

- R1 and R3 (High) — tested first with thorough techniques

- R2, R4, R5 (Medium) — tested with standard coverage

- Any residual risks documented in test report for stakeholder acceptance

### 💡 Example RA-3: Risk-Based Test Prioritization

Scenario: A sprint has 5 user stories. Only 3 days of testing time are available. The team prioritizes based on product risk:

| Story | Risk Level | Testing Priority | Test Effort |
| --- | --- | --- | --- |
| Payment calculation changes | High | 1st (Day 1) | 1 day |
| New password policy | High | 2nd (Day 2) | 0.5 day |
| Admin dashboard chart update | Low | 5th (if time allows) | 0.25 day |
| Email notification template change | Medium | 3rd (Day 2) | 0.5 day |
| Shopping cart quantity update | Medium | 4th (Day 3) | 0.5 day |

If time runs out, the highest-risk stories have already been tested. The team documents that the admin dashboard change received minimal testing (accepted residual risk).

## 💡 DEFECT REPORT — Worked Examples

### 💡 Example DR-1: Incorrect Discount Calculation

DEFECT REPORT
============================================================
ID:             BUG-2847
Title:          Checkout applies 10% discount instead of 15% for Gold members
Date Reported:  2024-03-15 14:30
Reporter:       Jane Smith (Senior Tester)
Status:         New
Severity:       High
Priority:       High
Component:      Pricing Engine / Checkout Module
Build/Version:  v3.2.1-rc2 (build #4521)
Environment:    Chrome 122, Windows 11, Test Server (staging-east-1)

STEPS TO REPRODUCE:
1. Log in as a Gold-tier loyalty member (test account: gold_user@test.com)
2. Add any product to the shopping cart
3. Proceed to checkout
4. Observe the discount line item on the order summary

EXPECTED RESULT:
Gold members should receive a 15% discount on all orders,
as specified in REQ-LOYALTY-003: "Gold tier members receive 15%
discount applied at checkout."

ACTUAL RESULT:
The discount displayed is 10%, not 15%.
Order subtotal: $100.00
Discount shown: -$10.00 (10%)
Discount expected: -$15.00 (15%)

ATTACHMENTS:
- screenshot_checkout_discount.png
- test_data_gold_member.csv

RELATED TEST CASE: TC-LOYALTY-015
RELATED REQUIREMENT: REQ-LOYALTY-003

NOTES:
- Verified Silver members correctly receive 5% discount
- Issue is consistent across all product types tested
- Appears to be a calculation issue, not a display/rounding issue
============================================================

### 💡 Example DR-2: Application Crash on Empty Search

DEFECT REPORT
============================================================
ID:             BUG-2848
Title:          Application crashes with unhandled exception when search
                field is submitted empty
Date Reported:  2024-03-15 16:45
Reporter:       Bob Chen (Tester)
Status:         New
Severity:       Critical
Priority:       High
Component:      Search Module / API Layer
Build/Version:  v3.2.1-rc2 (build #4521)
Environment:    Firefox 123, macOS 14.3, Test Server (staging-east-1)

STEPS TO REPRODUCE:
1. Navigate to the product search page (/products/search)
2. Leave the search input field completely empty
3. Click the "Search" button (or press Enter)

EXPECTED RESULT:
The system should either display a validation message ("Please enter
a search term") or show all products (default behavior per REQ-SEARCH-001).

ACTUAL RESULT:
The page displays a 500 Internal Server Error.
Browser console shows: "Unhandled TypeError: Cannot read property
'toLowerCase' of null at SearchController.execute (search.js:47)"
The application becomes unresponsive until the page is refreshed.

ATTACHMENTS:
- screenshot_500_error.png
- browser_console_log.txt
- server_error_log_excerpt.txt

RELATED TEST CASE: TC-SEARCH-003
RELATED REQUIREMENT: REQ-SEARCH-001

NOTES:
- Reproducible 100% of the time
- Also occurs when search field contains only whitespace
- Other search inputs (valid text) work correctly
============================================================

### 💡 Example DR-3: Minor UI Defect

DEFECT REPORT
============================================================
ID:             BUG-2849
Title:          "Add to Cart" button label truncated on mobile viewport
Date Reported:  2024-03-16 09:15
Reporter:       Maria Lopez (Tester)
Status:         New
Severity:       Low
Priority:       Low
Component:      Product Detail Page / UI
Build/Version:  v3.2.1-rc2 (build #4521)
Environment:    iPhone 14 Safari (iOS 17.2), also Chrome DevTools
                mobile emulation (375px width)

STEPS TO REPRODUCE:
1. Open any product detail page on a mobile device (viewport width <= 375px)
2. Observe the "Add to Cart" button below the product description

EXPECTED RESULT:
The button should display the full text "Add to Cart" without truncation.

ACTUAL RESULT:
The button displays "Add to Ca..." with the text cut off by an
ellipsis. The button is still functional (clicking it adds the item
to the cart).

ATTACHMENTS:
- screenshot_mobile_button.png

RELATED TEST CASE: TC-UI-MOBILE-022

NOTES:
- Button functions correctly despite the label truncation
- Only occurs at viewport widths below 375px
- Desktop and tablet viewports display correctly
============================================================

## 📜 KEY PRINCIPLES FOR WRITING GOOD DEFECT REPORTS

- One defect per report. Do not combine multiple issues.

- Reproducible steps. Another person should be able to reproduce the defect by following your steps exactly.

- Factual, not emotional. State what happened, not “this is terrible.”

- Expected vs actual is mandatory. Without the expected result, the developer cannot confirm it is a defect.

- Include version/build. The defect may already be fixed in a newer build.

- Include environment. The defect may be environment-specific.

- Severity vs priority. Report both — they serve different purposes.

- Descriptive title. The title alone should communicate the essence of the problem.

## 💡 TEST CASE PRIORITIZATION — Worked Example

### 💡 Example TP-1: Regression Suite Prioritization

Scenario: A regression suite has 50 test cases. Due to a shortened sprint, only 30 can be executed. Prioritize using risk-based criteria.

Step 1: Assign risk attributes to each test case.

| TC Group | Count | Covers | Risk Level | Priority |
| --- | --- | --- | --- | --- |
| Payment processing tests | 8 | High-risk feature, high defect history | High | Run first |
| Authentication/security tests | 6 | High impact if broken | High | Run second |
| Core workflow tests (add to cart, checkout) | 10 | Medium risk, essential business flow | Medium | Run third |
| Reporting/analytics tests | 8 | Low risk, internal tool | Low | Run if time permits |
| UI/cosmetic tests | 8 | Low impact, low defect likelihood | Low | Run last |
| Admin panel tests | 10 | Low usage, low visibility | Low | Run last |

Step 2: Select 30 highest-priority tests. - All 8 payment tests (cumulative: 8) - All 6 auth tests (cumulative: 14) - All 10 core workflow tests (cumulative: 24) - 6 of 8 reporting tests (cumulative: 30)

Result: The 30 executed tests cover all high and medium risk areas. Low-risk areas receive partial or no coverage — this is a documented, accepted residual risk.