# 📘 Chapter 5 — Managing the Test Activities: Lessons

## 🗓️ 5.1 Test Planning

### 🗓️ Purpose and Content of a Test Plan (FL-5.1.1, K2)

A test plan is the document that describes the scope, approach, resources, schedule, and activities for testing. It serves as the main communication vehicle for the testing effort.

Purpose: - Documents the test objectives and how they will be achieved - Defines the scope — what will and will not be tested - Communicates the approach, resources needed, and schedule - Identifies risks and mitigation strategies - Defines entry criteria (when to start) and exit criteria (when to stop) - Serves as a baseline for test monitoring and control

Typical content of a test plan: - Test objectives and scope - Test strategy/approach (which techniques, levels, types) - Entry and exit criteria - Test schedule and milestones - Resource requirements (people, environments, tools, budget) - Risk assessment and contingency plans - Test deliverables (what testware will be produced) - Metrics to be collected - Configuration management approach - Communication plan (reporting frequency, audience)

Context matters: In sequential models, the test plan is often a single detailed document created early. In Agile, test planning is lighter and continuous — the test strategy may be captured in a brief team agreement, with details emerging per iteration/sprint.

### 🗓️ Tester’s Contribution to Planning (FL-5.1.2, K1)

Testers add value during iteration and release planning by:

- Estimating testing effort for user stories/features

- Identifying test dependencies (environments, data, third-party services)

- Identifying which stories require the most test effort (complex logic, risky areas)

- Raising testability concerns early (e.g., “this story has no clear acceptance criteria”)

- Contributing to Definition of Ready (DoR) — ensuring stories are testable before entering a sprint

- Contributing to Definition of Done (DoD) — ensuring adequate testing is included in “done”

- Proposing which regression tests need to run for the release

### ✅ Entry Criteria and Exit Criteria (FL-5.1.3, K2)

Entry criteria (Definition of Ready for testing): Conditions that must be met BEFORE a test activity can begin: - Test environment is set up and accessible - Required test tools are installed and configured - Test data is available - The test basis (requirements, user stories) is available and reviewed - Code is deployed and ready for testing - Previous test level is complete (e.g., component testing done before integration testing starts)

Exit criteria (Definition of Done for testing): Conditions that must be met to consider a test activity COMPLETE: - Planned tests have been executed - A defined level of coverage has been achieved (e.g., 90% requirement coverage) - Defect density is below a threshold - No open critical or high-severity defects - All planned test completion deliverables are produced (reports, archived testware) - Risk acceptance has been agreed by stakeholders

In Agile, these translate directly to DoR (entry) and DoD (exit) for user stories and sprints.

### 🎯 Estimation Techniques (FL-5.1.4, K1)

Common approaches to estimating testing effort:

Metrics-based (historical data): - Use data from previous similar projects - Example: “In past releases, testing took 40% of development effort” - Requires an organization with mature metrics collection

Expert-based: - Rely on the knowledge and experience of testers and test managers - Techniques include: Planning Poker, Wideband Delphi, three-point estimation - Useful when no historical data exists

Planning Poker (Agile): - Each team member independently selects a complexity estimate (story points) - Cards are revealed simultaneously - Large differences trigger discussion - Consensus is reached through iterative rounds

Wideband Delphi: - Experts provide independent estimates - Estimates are shared anonymously - Discussion rounds converge toward consensus - Reduces bias from dominant voices

### 🔷 Test Case Prioritization (FL-5.1.5, K3)

When time or resources are limited, not all tests can be executed. Prioritization decides which tests run first.

Prioritization strategies:

Risk-based prioritization: - Tests covering higher-risk features run first - Risk = likelihood of failure x impact of failure - Ensures the most critical areas are always tested, even if time runs out

Coverage-based prioritization: - Tests that cover the most untested requirements/code run first - Maximizes coverage per test executed

Requirements-based prioritization: - Tests for the most important business requirements run first - Importance defined by stakeholders

Factors influencing priority: - Severity of potential failures - Likelihood of defects (based on complexity, change frequency, developer experience) - Business criticality of the feature - Visibility to end users - Regulatory requirements - Dependencies (some tests must run before others)

### 🔷 The Test Pyramid (FL-5.1.6, K1)

The test pyramid is a model recommending the distribution of test effort across levels:

/\
       /  \        Few: UI/E2E tests (slow, expensive, fragile)
      /    \
     /------\
    /        \     Some: Integration/API tests (moderate speed)
   /          \
  /------------\
 /              \   Many: Unit/component tests (fast, cheap, stable)
/________________\

Key principles: - Base (unit/component tests): Should be the largest group. They are fast, cheap to run, easy to maintain, and provide quick feedback. - Middle (integration/service tests): Moderate number. Test component interactions and APIs. - Top (UI/end-to-end tests): Should be the smallest group. They are slow, expensive, brittle, and hard to maintain.

Why this shape? - Lower-level tests catch more defects per dollar spent - Lower-level tests run faster (seconds vs minutes) - Lower-level tests are more stable (less affected by UI changes) - Higher-level tests provide confidence but at higher cost - A well-shaped pyramid means fast feedback with high confidence

Anti-pattern: “Ice cream cone” — too many slow UI tests, too few fast unit tests. Results in slow feedback and high maintenance cost.

### 🔷 Testing Quadrants (FL-5.1.7, K2)

The testing quadrants model (Brian Marick) categorizes tests along two dimensions:

Dimension 1: Business-facing vs Technology-facing Dimension 2: Supporting the team (guiding development) vs Critiquing the product (evaluating)

Business-facing
                      |
    Q2: Automated &   |   Q3: Manual
    Manual            |
    Functional tests, |   Exploratory testing,
    examples, story   |   usability testing,
    tests, prototypes |   UAT, alpha/beta
    [Support team]    |   [Critique product]
                      |
 -----[Support]-------+--------[Critique]-----
                      |
    Q1: Automated     |   Q4: Automated
    Unit tests,       |   Performance tests,
    component tests,  |   security tests,
    integration tests |   "-ility" tests
    [Support team]    |   [Critique product]
                      |
                Technology-facing

Q1 (Technology-facing, support team): Unit tests, component tests — fast automated tests that guide development. TDD lives here.

Q2 (Business-facing, support team): Functional tests, examples, story tests — verify that features work as the business expects. ATDD lives here.

Q3 (Business-facing, critique product): Exploratory testing, usability testing, UAT — evaluate whether the product actually satisfies users. Often manual.

Q4 (Technology-facing, critique product): Performance, security, reliability testing — evaluate non-functional quality characteristics. Often tool-intensive.

Key exam point: All four quadrants are needed for comprehensive testing. No single quadrant is sufficient.

## ⚠️ 5.2 Risk Management

### ⚠️ Risk Definition (FL-5.2.1, K2)

A risk is a factor that could result in future negative consequences. Every risk has two components:

- Likelihood: The probability that the negative event will occur (how likely?)

- Impact: The severity of consequences if the event does occur (how bad?)

Risk level = Likelihood x Impact

Risks with high likelihood AND high impact demand the most attention.

|  | High Impact | Low Impact |
| --- | --- | --- |
| High Likelihood | Critical risk — highest priority | Moderate risk |
| Low Likelihood | Moderate risk | Low risk — lowest priority |

### ⚠️ Project Risks vs Product Risks (FL-5.2.2, K2)

Project risks affect the project’s ability to achieve its objectives: - Staff shortages or skill gaps - Tool or environment unavailability - Budget overruns or timeline slippage - Late delivery of test basis (requirements not ready) - Vendor/supplier failures - Organizational issues (restructuring, political conflicts) - Communication breakdowns between teams - Unclear or changing requirements (from a project management perspective)

Product risks relate to the quality of the product itself: - A feature may not work correctly (functional defect) - Performance may degrade under load - Security vulnerabilities may exist - Usability issues may frustrate users - Data integrity may be compromised - Reliability may be insufficient - Migration may lose data

Key distinction: Project risks threaten the project SCHEDULE/BUDGET/SCOPE. Product risks threaten the QUALITY of the delivered system.

### 🔬 Product Risk Analysis (FL-5.2.3, K2)

Product risk analysis involves:

- Risk identification: Brainstorm potential quality risks (what could go wrong with the product?)

- Risk assessment: For each risk, estimate likelihood and impact to determine the risk level

- Risk mitigation: Define actions to reduce either the likelihood or the impact

How product risk analysis influences testing: - Higher-risk areas receive more thorough testing (more test cases, more techniques, earlier testing) - Lower-risk areas receive less testing (basic coverage, possibly automated regression only) - Risk levels guide test prioritization — high-risk features are tested first - Risk levels influence test level selection — critical risks may need testing at multiple levels - Risk levels determine test technique selection — high-risk complex logic may warrant decision table testing + BVA + state transition combined

### ⚠️ Product Risk Control / Risk-Based Testing (FL-5.2.4, K2)

Risk-based testing uses product risk analysis results to: - Plan testing: Allocate effort proportionally to risk level - Design tests: Apply more rigorous techniques to higher-risk areas - Prioritize execution: Test high-risk features first (so that if time runs out, the most critical areas have been tested) - Report results: Communicate residual risk (what was not tested or inadequately tested)

Risk control actions: - Mitigation (preventive): Reduce likelihood by adding more testing, using better techniques, or involving more experienced testers - Contingency (reactive): Have a plan for if the risk materializes (e.g., hot-fix process, rollback procedure) - Transfer: Move the risk to another party (e.g., insurance, outsourcing) - Acceptance: Acknowledge the risk and choose not to mitigate it (documented decision by stakeholders)

## ⭐ 5.3 Test Monitoring, Test Control, and Test Completion

### 📊 Metrics Used in Testing (FL-5.3.1, K1)

Common test metrics:

Progress metrics: - Number of test cases planned/executed/passed/failed/blocked - Percentage of requirements covered by tests - Test execution rate (tests completed per day/sprint)

Defect metrics: - Number of defects found (by severity, priority, module) - Defect detection rate (defects per test hour) - Defect fix rate (how fast are defects being resolved?) - Defect rejection rate (false positives)

Coverage metrics: - Requirement coverage percentage - Code coverage (statement, branch) percentage - Risk coverage (percentage of identified risks addressed by tests)

Completion metrics: - Defect trends (are new defects decreasing over time?) - Open vs closed defect curve - Pass rate trend

### 📝 Test Reports (FL-5.3.2, K2)

Test progress report (interim): - Produced during test execution - Reports current status against the plan - Audience: test team, project manager, development team - Content: tests executed/remaining, defects found/open, risks, blockers, schedule adherence

Test completion report (final/summary): - Produced at the end of a test level or project - Summarizes what was tested, results, quality assessment, and lessons learned - Audience: stakeholders, management, potentially customers - Content: summary of activities, deviations from plan, coverage achieved, outstanding defects, residual risks, assessment of quality, recommendations (ship/no-ship)

### 🔷 Communicating Test Status (FL-5.3.3, K2)

Effective communication of test status: - Tailor the message to the audience (executives want a high-level summary; developers want technical detail) - Use dashboards and visualizations for quick comprehension - Report both good news (coverage achieved, defect trends improving) and bad news (blockers, high-severity defects open) - Be objective — let data speak rather than opinions - Highlight risks and decisions needed from stakeholders - Report on entry/exit criteria status (which are met, which are not)

## ⚙️ 5.4 Configuration Management (FL-5.4.1, K2)

Configuration management (CM) ensures that all work products (including testware) are uniquely identified, version-controlled, tracked, and protected from unauthorized changes.

How CM supports testing: - Traceability: Links test cases to specific versions of requirements and code - Reproducibility: A defect can be reproduced because the exact version of code, test data, and environment configuration is recorded - Consistency: All team members work with the correct version of testware - Rollback capability: If a build introduces failures, the previous good version can be restored - Audit trail: Changes to testware are logged (who changed what, when, why)

Elements under CM: - Source code (versioned in Git, SVN, etc.) - Test cases, test scripts, test data - Test plans and test reports - Environment configurations - Build artifacts - Requirement documents

## 🐞 5.5 Defect Management (FL-5.5.1, K3)

### 🐞 The Defect Report

A defect report documents a failure or anomaly found during testing. It serves multiple purposes: - Communicates the problem to developers for fixing - Provides evidence for quality assessment - Enables tracking of defect lifecycle - Supports post-project analysis and process improvement

### 🐞 Content of a Defect Report

A complete defect report typically includes:

| Field | Description |
| --- | --- |
| Unique identifier | Auto-generated ID (e.g., BUG-1234) |
| Title/summary | Brief, descriptive one-line summary of the defect |
| Date/time reported | When the defect was found |
| Reporter | Who found the defect |
| Status | Current state in the workflow (New, Open, In Progress, Fixed, Closed, etc.) |
| Severity | Technical impact (Critical, High, Medium, Low) |
| Priority | Business urgency for fixing (High, Medium, Low) |
| Environment | Where the defect was observed (OS, browser, build version, test environment) |
| Component/module | Which part of the system is affected |
| Steps to reproduce | Numbered sequence of actions to trigger the failure |
| Expected result | What should have happened |
| Actual result | What actually happened |
| Attachments | Screenshots, logs, videos, test data |
| Version/build | Which software version exhibited the defect |
| Assigned to | Developer or team responsible for investigation |
| Related test case | Link to the test case that found it |

### 🐞 Defect Workflow

A typical defect lifecycle:

New -> Open -> In Progress -> Fixed -> Ready for Retest -> Closed
                    |                         |
                    v                         v
                Rejected/Duplicate      Reopened (fix failed)

- New: Just reported, not yet triaged

- Open: Accepted as a valid defect, awaiting assignment

- In Progress: Developer is investigating/fixing

- Fixed: Developer believes the fix is complete

- Ready for Retest: Deployed to test environment for confirmation testing

- Closed: Confirmation testing passed; defect is resolved

- Reopened: Confirmation testing failed; the fix did not work

- Rejected: Not a valid defect (expected behavior, cannot reproduce, duplicate)

### 🔷 Severity vs Priority

These are distinct and do not always align:

| Severity | Priority | Example |
| --- | --- | --- |
| High | High | Payment processing crashes (critical business impact, must fix now) |
| High | Low | Crash in a feature used by 2 internal users (severe but not business-urgent) |
| Low | High | Company logo is wrong on homepage (cosmetic but highly visible — CEO wants it fixed today) |
| Low | Low | Minor typo in an admin screen (cosmetic, rarely seen) |

- Severity = how bad is the technical impact? (Set by testers)

- Priority = how urgently does the business need it fixed? (Set by management/product owner)

## ⭐ Cross-References

- Test planning connects to Chapter 1.4 (test process and activities)

- Risk-based testing connects to Chapter 4 (choosing which techniques to apply)

- Entry/exit criteria connect to Chapter 2 (shift-left, DoR/DoD in Agile)

- Metrics connect to Chapter 3 (review metrics in inspections)

- Configuration management supports traceability (Chapter 1.4)

- Defect management connects to Chapter 1.2 (error-defect-failure chain)